**Product Backlog**

|  |  |
| --- | --- |
| Backlog item | Estimate time |
| Allow the customers to navigate the site and go to any page by creating navigation bar. | 5 hours |
| As a customer I want to contact with the store (contact us form). | 4 hours |
| As an employee in the store I want to know the information about customers to communicate with them  (database of the form). | 6 hours |
| As a customer I want to search in the whole site  (search bar). | 19 hours |
| Make data updated all the time  (database). | 2 days |
| Make the site secure enough to the customers  (follow us &contact us). | 3 hours |
| As a customer I want to have a social way on the website to communicate with other users. | 2 hours |
| As a customer I want to Have an inbox tab. | 2 hours |

1. **Sprint-1**

**Backlog**

|  |  |  |
| --- | --- | --- |
| Backlog item | Estimation | Priority |
| As a developer meet the customer and know the requirements | 3 hours | 1 |
| As a developer make a design and plan. | 1 day | 2 |
| As a designer make a perfect logo. | 5 hours | 3 |

1. **Sprint-2**

**Backlog**

|  |  |  |
| --- | --- | --- |
| Backlog item | Estimation | Priority |
| As a project owner want an attractive slider. | 10 hours | 1 |
| As a customer I want to search in the whole site  (search bar). | 19 hours | 2 |
| Allow the customers to navigate the site and go to any page by creating navigation bar. | 5 hours | 3 |
| As a customer I want to contact with the administration  (contact us form). | 4 hours | 4 |
| As an employee I want to know the information about customers to communicate with them (database of the form). | 6 hours | 5 |
| Make data updated all the time(database). | 2 days | 6 |
| Make the site secure enough to the customers  (follow us &contact us). | 3 hours | 7 |

1. **Sprint-3**

**Backlog**

|  |  |  |
| --- | --- | --- |
| Backlog item | Estimation | Priority |
| As a user I want to see the categories list on the main screen. | 2 hours | 1 |
| As a customer I want to search in the whole site (search bar). | 19 hours | 1 |
| As a developer make a complete database. | 1 week | 1 |